# Minute 27/9/2010

1. Content

* Samhain
  + Installed
  + Alert: how to get alert from samhain ?
* Prelude:
  + Unable to compile and install
* Snort
  + Installed
  + Alert: how to get alert from Snort ?
* Integration between Samhain and Prelude
  + Not yet
* Integration between Snort and Prelude
  + Not yet

1. Tasks

* Install Predule
  + Deadline: 24h-28/9/2010
* Integration
  + Deadline: 30/9/2010
* Write Use-cases
  + Start writing immediately
  + Deadline: 7/10/2010
* Software Requirements Specification
  + Review
    - Issue on Google code

1. Group rules:

* All research materials must be uploaded to Google code.
* Newly-created issues must be carbon-copied to all members.