Minutes

Writer: C.Thang

* Task
  + Tân: (chronological order, at most 1 week/task)
    - Snort => IDMEF
    - Install OSSEC and Snort
    - Connect OSSEC and Snort with Prelude
    - Write a service to send IDMEF to service provider
    - Attack using a vulnerabilities (at least 3 steps)
      * Example: attack than upload backdoor
    - Make knowledgebase
      * Convert old SnortType to new one
      * Mapping
  + Coding: Thi, Q Thắng, Kim
    - Debug all bugs: deadline 25/2
    - Convert mapping file to DB
    - Thi: in charge
  + Paper: C.Thắng
    - Architecture comparison research
    - Write paper report
  + All: 1 report / 2 days to check progress
    - Penalty: 10k
* Deadline:
  + 15/3:
    - Finish coding
    - Finish architecture
* Content
  + Meeting
    - 7AM Tuesday
    - 7AM Friday
    - Places: t.b.c